ADD Team Conference Call Minutes (Wed July 28, 2010, 3-4 PM EDT)

Attendees:  Ed Rappaport, James Franklin, Wallace Hogsett, John Knaff, Yi Jin,  Brian McNoldy, Kate Musgrave, Louisa Nance, Vijay Tallapragada,  Richard Pasch, Buck Sampson, Chris Sisko, Bob Tuleya, Ann Schrader, Yi jin and Naomi Surgi

AGENDA ITEMS

Part I: Updates to previous items

1. Status of Simulated Imagery

Vijay said that an upgrade to Grads at EMC, which will enable full color capability for the simulated IR imagery (http://www.emc.ncep.noaa.gov/gc_wmb/vxt/ ), is likely to be completed by next call.  Mark will send email to hurricane specialists when color upgrade is complete.

Actions Needed:

a. Vijay will give an update on the status of Grads upgrade and full color simulated imagery.

Previous actions not addressed:

b. Mark will send a message to the NHC hurricane specialist list to request feedback on the EMC satellite images after the grads problem is fixed.

c. Mark will create the real and simulated imagery web page for the Hurricane Ike example.

2. Sample diagnostic file

Brian is routinely creating simple ASCII diagnostic files and documentation in real time for HWRF and GFDL, which are posted at http://einstein.atmos.colostate.edu/~mcnoldy/tropics/hwrf/2010

for HWRF with an analogous directory for GFDL.

TCMT is ready to grab ascii files from its ftp server and then post on the TCMT website for general access.  So far no data has arrived, but Brian will send ASCII diagnostic files for HWRF/GFDL.  Mike and Buck will send data to ftp soon as well.  Once files arrive and process goes smoothly, Louisa will post instructions for future file transfers.

Actions Needed:

a. Louisa or Barb will give an update on the status of the diagnostic file archive at TCMT; have files arrived?

3. Status of diagnostic file generation for global models and other regions models.

Mike and Buck met in person at NRL to work on creating the ASCII diagnostic files for GFS, ECMWF, UkMet, Canadian, NOGAPS and FIM global models, as well as COAMPS-TC and GFDN. No update from HRD on getting similar files from HWRFx.

Actions Needed:

a. Mike will update the status of diagnostic file generation for global models, and the availability of these files via TCMT ftp.

b. More discussion needed on the work toward a standard set of routines to create the various diagnostic files?

Previous actions not addressed:

a. Mark will contact HRD to identify an ADD focal point for future meetings (It might be Stan Goldenberg).   Note: Ed heard from Gopal following meeting and encouraged greater HRD participation.

4. “Portable” version of SHIPS/LGEM

Kate has a version of SHIPS/LGEM running off of the Brian’s HWRF ASCII diagnostic files.  NHC expressed interest in having some version running in near real-time for the current season.  Kate said she may be able to pull the diagnostic files from TCMT website, when the files are made available by Brian/Mike, and run SHIPS/LGEM from these files.  This could be an important demonstration of cooperation facilitated by TCMT.

Actions Needed:

a. Kate will update on the feasibility of the NHC request for a near real-time SHIPS/LGEM run off of the diagnostic files.

b. TCMT to report: Is the inventory of ASCII diagnostic files available on TCMT website?  Which models are absent?

5. Other ensemble products

Mike is continuing development of ensemble based products, with emphasis on combining track and intensity information.

Previous actions not addressed:

Mike will let the group know when he wants feedback on the ensemble products.

6. and 7.Vertical cross sections in N-AWIPS & HPLOT at NHC

When feasible, Wallace will provide some training for NHC forecasters.  HPLOT is up and running at NHC, and NAWIPS cross sections are available for most models.

Actions Needed:

a. NOGAPS remains a problem for cross sections.  Chris and Richard will continue to follow up.   Chris is testing a new data flow protocol.

b. Wallace will provide update on scheduled training to the NHC hurricane specialists on these applications.

Part II: Other HFIP ADD Milestones

Ed introduced team milestones not covered during previous meeting:

8.  Stream 1.5 Concept of Operations

Might need a tweak or two and Bob has an item to discuss with Ed, but plan is in good shape.

9. Develop capability to use a/c data in model diagnostic routines; demonstrate by Sept. 30.U

AOML has lead, but no rep. at meeting to provide status.

10. Perform operational model diagnostic studies; for 2008 and 2009 HWRF by Sept. 30

Wallace is making progress and has been in contact with Vijay.

11. Complete first version of web-based ATCF for remote use by HFIP researchers

- Buck reports clearance of administrative hurdles.  A few technical issues left.  Can be accessed inside NRL, but not outside.  Should be done soon.

12. Establish first generation HFIP data service.

TCMT reports Tier 1 underway; Tier 2 not ready.  Not much Tier 2 data coming in yet.

13. Develop statistical analysis system for assessing source of model errors; FSU deliver initial report by Sept. 30.

- No FSU rep. on call to provide update.  Vijay will provide a quick update on the results via teleconference with Krish.

Part III: Misc.

- NHC will hold internal meetings to review milestones and to establish preliminary list of desired 2011 applications.

- Vijay is coordinating a larger diagnostics effort.

Part IV: Next call

The next call is tentatively scheduled for Wed, August 11, 2010 at 2 PM eastern. Mark or Ed will lead the meeting.

Note, past meeting minutes are available at: http://rammb.cira.colostate.edu/research/tropical_cyclones/hfip/add_conference_call_summaries.asp