ADD Team Conference Call Minutes (August 25, 2010, 2-3 PM EDT)

Attendees:  Ed Rappaport, James Franklin, Wallace Hogsett, Chris Sisko, Mark DeMaria, John Knaff,   Brian McNoldy, Kate Musgrave, Christopher Williams, Gopal, , Janna O’Connor, Buck Sampson, Ann Schrader, Bob Tuleya, Yi Jin, Bob Tuleya, Mike Fiorino

AGENDA ITEMS

Part I: Updates to previous items

1. Status of Simulated Imagery

Grads update at EMC, which will enable full color capability for the simulated IR imagery (http://www.emc.ncep.noaa.gov/gc_wmb/vxt/ ), has yet to occur.  Mike F. noted that the colors should work with the current version of Grads.  Mark will send email to hurricane specialists when color upgrade is complete.

Mark updated that the real/simulated imagery webpage for Hurricane Ike example is complete.  Louie Grasso at CIRA is working on setting up a validation system.

Actions Needed:

a. EMC will give an update on the status of Grads upgrade and full color simulated imagery.

b. Once the color issue is resolved, Mark will send a message to the NHC hurricane specialist list to request feedback on the EMC satellite images.

2. Sample diagnostic file

ASCII diagnostic files are being routinely created for the mesoscale models (McNoldy) and most global models (Fiorino).

Actions Needed:

a. Are diagnostic files being generated for HWRF-HRD (Gopal) and AHW (Davis?)?

b. Louisa or Barb will give an update on the status of the diagnostic file archive at TCMT.

3. Status of diagnostic file generation for global models and other regions models.

Mike and Buck discussed work on creating the ASCII diagnostic files for COAMPS-TC and GFDN.  Mike may add GFDN to his set of diagnostic files, but COAMPS-TC is not yet ready.

Actions Needed:

a. Need updates from missing models’ progress toward diagnostic file generation: TC-COAMPS, HWRFx, GFDN, and AHW.

Previous actions not addressed:

a. More discussion on a standard set of routines to create the diagnostic files?

4. “Portable” version of SHIPS/LGEM

Kate has a version of SHIPS/LGEM running off of the Brian’s HWRF and GFDL ASCII diagnostic files. She is also working with Mike to run off of all the standard global models.  NHC expressed interest in having some version running in near real-time for the current season.  Kate said this is possible, but NHC agreed it would be reasonable to run experimentally this year to collect stats and verify.  The goal is for a real-time version next year.  Some products from the SHIPS/LGEM forecasts run off of GFDL, HWRF and global models will be made available in near real time via web pages at CIRA.

Actions Needed:

a. None

5. Other ensemble products

Mike is continuing development of ensemble based products, with emphasis on combining track and intensity information.

Previous actions not addressed:

Mike will let the group know when he wants feedback on the ensemble products.

6. and 7.Vertical cross sections in N-AWIPS & HPLOT at NHC

When feasible, Wallace will provide some training for NHC forecasters.  HPLOT is up and running at NHC, and NAWIPS cross sections are available for most models.

Actions Needed:

a. NOGAPS remains a problem for cross sections.  Chris and Richard will continue to follow up.   Chris is testing a new data flow protocol.

Part II: Other HFIP ADD Milestones

8.  Stream 1.5 Concept of Operations

Might need a tweak or two and Bob has an item to discuss with Ed, but plan is in good shape.

9. Develop capability to use a/c data in model diagnostic routines; demonstrate by Sept. 30.U

AOML has lead, but no rep. at meeting to provide status.

10. Perform operational model diagnostic studies; for 2008 and 2009 HWRF by Sept. 30

Wallace is making progress and has been in contact with Vijay.

11. Complete first version of web-based ATCF for remote use by HFIP researchers

- Buck reports progress.  He will send username/password to users at NHC for testing.

12. Establish first generation HFIP data service.

TCMT reports Tier 1 underway; Tier 2 not ready.  Not much Tier 2 data coming in yet.

13. Develop statistical analysis system for assessing source of model errors; FSU deliver initial report by Sept. 30.

- No FSU rep. on call to provide update.  Vijay will provide a quick update on the results.

Part III: Misc.

- NHC will hold internal meetings to review milestones and to establish preliminary list of desired 2011 applications.

- Chris Sisko at NHC has prepared a 2010 deliverables document, and Mark expressed desire to combine the NESDIS and NHC documents, since most of the items are ADD items.

- Vijay is coordinating a larger diagnostics effort.  Mark will be visiting HRD to discuss diagnostics effort with Gopal; Wallace will likely attend.  Mark will also give a presentation at HRD on HFIP efforts.

Part IV: Next call

The next call is tentatively scheduled for Wed, September 15, 2010 at 2 PM eastern. Mark or Ed will lead the meeting.

Note, past meeting minutes are available at: http://rammb.cira.colostate.edu/research/tropical_cyclones/hfip/add_conference_call_summaries.asp