ADD Team Conference Call Minutes (Thu Dec. 16, 2010, 2-2:30 PM EDT)

Attendees:  Ligia Bernardet, Mark DeMaria, Mike Fiorino, Bob Gall, Sundararaman Gopalakrishnan,   Wallace Hogsett, John Knaff, Paula McCaslin, Brian McNoldy, Kate Musgrave,  Janna O’Connor,  Rob Rogers, Buck Sampson, Chris Sisko,  Vijay Tallapragada, Ryan Torn, Bob Tuleya, Christopher Williams

Summary

- Following the stream 1 diagnostics meeting at HRD, 4 products developed under HFIP support were selected for transition to EMC in FY11 to assist with pre-implementation tests, as follows.

  - NHC vortex diagnostics, Hogsett (completed)

  - CIRA large-scale generation code, DeMaria, Musgrave and McNoldy (target, end of Dec. 2010)

  - System for comparing synthetic and real GOES IR data, DeMaria, Grasso, Musgrave (target, Mar. 2011)

  - Selected ARW inner core and other diagnostics, Torn (completed)

- The ADD team FY11 milestones are being compiled. All groups have provided Mark with a draft set.  We will need to consolidate these to obtain a list of about 10 to 15. Mark will work with Ed on a first draft of the combined version and then send the results to the rest of the team for comment. These are due to Bob Gall by early January.

An HFIP ADD team 2010 publication/presentation list is also being put together for Bob. Several people have already provided input to Mark. This is due in mid-January.

- An ensemble of SHIPS/LGEM intensity model forecasts run off regional and global models was selected as a candidate for stream 1.5 in the 2011 hurricane season. Retrospective runs of this statistical intensity model ensemble for a large sample of cases from the 2008-2010 season will need to be completed by next spring and provided to the TCMT for evaluation. The regional model versions for initial testing will include the GFDL, HWRF and COAMPS-TC.  Possible global model versions include the GFS, NOGAPS, UKMet, ECMWF and the Canadian model. Mark, Kate and Brian will coordinate with Yi Jin for the regional runs and with Mike Fiorino on the global model runs. Some tier 2 data from the 2008 season from the HWRF might need to be used if the full grib files cannot be obtained.

Next ADD Team Call:  TBD

Past meeting minutes: http://rammb.cira.colostate.edu/research/tropical_cyclones/hfip/add_conference_call_summaries.asp